**Bishopville WWTP Upgrades**

**Project Summary**: CDBG for upgrades to the city’s WWTP Sludge Dewatering and Secondary Clarifiers

**Grant Number:** 4-CI-20-001

**Acronyms/Abbreviations:**

**CDBG** - Community Development Block Grants **NTP** – notice to proceed

**DHEC** - SC Dept of Health and Environmental Controls **RIA** – SC Rural Infrastructure Authority

**EDA** - US Economic Development Administration **WWTP** – Wastewater Treatment Plant

**ERR** - environment review record **YTD** – year-to-date

**HUD** - US Dept of Housing and Urban Development

|  |  |
| --- | --- |
| **6/9/2023** | The work has been completed and we are awaiting the assignment of the programmatic monitoring. |
| **6/16/2023** | The work has been completed and we are awaiting the assignment of the programmatic monitoring. The Closeout Public Hearing was held on Wednesday, June 14, 2023, at 109 E. Council St. Bishopville, SC. 29010. We are currently waiting for final payrolls from M.B. Kahn and J&M Electrical. |
| **6/30/2023** | The Programmatic Monitoring and Financial Monitoring is scheduled for July 11, 2023. |